Daily Update of Work Remaining on the Sprint One Backlog

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint Task | Volunteer | Initial Estimate Of Effort | Day 2 | Day 4 | Day  5 | Day  8 | Day  10 | Day  12 | Day  14 |
| Analysis the admin tasks thorough | Sumon | 10 |  |  |  |  |  |  |  |
| Create ERD & Create Database | Nusrat | 10 |  |  |  |  |  |  |  |
| Data insertion to database | Nusrat | 5 |  |  |  |  |  |  |  |
| Create admin related Webpages (UI) | Kazi | 10 |  |  |  |  |  |  |  |
| Create and complete access level code for  Administrator. | Nusrat | 15 |  |  |  |  |  |  |  |
| Test the tasks. | R & A | 5 |  |  |  |  |  |  |  |
| Analysis the CL tasks | Sumon | 8 |  |  |  |  |  |  |  |
| Create CL related webpages | Kazi | 5 |  |  |  |  |  |  |  |
| Create and complete code for accessibility of CL. | Nusrat | 12 |  |  |  |  |  |  |  |
| Modify UI for insertion data to CMR filed. | Kazi | 5 |  |  |  |  |  |  |  |
| Test the tasks. | R & A | 2 |  |  |  |  |  |  |  |
| Create and complete code for storing data. | Nusrat | 5 |  |  |  |  |  |  |  |
| Test the tasks. | R & A | 2 |  |  |  |  |  |  |  |
| Create and complete code for accessibility of CM. | Nusrat | 6 |  |  |  |  |  |  |  |
| Test the tasks. | R & A | 5 |  |  |  |  |  |  |  |
| Total | | 105 |  |  |  |  |  |  |  |

Daily Update of Work Remaining on the Sprint Two Backlog

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint Task | Volunteer | Initial Estimate Of Effort | Day  1 | Day  2 | Day  3 | Day  4 | Day  5 |
| Create and complete code for emailing and notifying the CM of CMR. | Nusrat | 10 |  |  |  |  |  |
| Test the tasks. | Sumon | 2 |  |  |  |  |  |
| Analysis the CM level of tasks | Sumon | 5 |  |  |  |  |  |
| Modify UI vision for CM. | Kazi | 5 |  |  |  |  |  |
| Create and complete code for approving of CMR by CM. | Nusrat | 8 |  |  |  |  |  |
| Test the tasks. | A & R | 2 |  |  |  |  |  |
| Create and complete code for accessibility of CM. | Nusrat | 6 |  |  |  |  |  |
| Test the tasks. | A & R | 2 |  |  |  |  |  |
| Create and complete code for emailing and notifying the PVC & DLT of CMR. | Nusrat | 8 |  |  |  |  |  |
| Test the tasks. | Sumon | 2 |  |  |  |  |  |
| Analysis the tasks of PVC | Sumon | 5 |  |  |  |  |  |
| Modify UI vision for PVC | Kazi | 5 |  |  |  |  |  |
| Create and complete code for accessibility of PVC | Nusrat | 8 |  |  |  |  |  |
| Test the tasks | A & R | 2 |  |  |  |  |  |
| Total | | 70 |  |  |  |  |  |

Daily Update of Work Remaining on the Sprint Three Backlog

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint Task | Volunteer | Initial Estimate Of Effort | Day  1 | Day  2 | Day  3 | Day  4 | Day  5 | Day  6 | Day  7 | Day  8 | Day  9 |
| Analysis the DLT tasks level | Sumon | 5 |  |  |  |  |  |  |  |  |  |
| UI modification for DLT | Kazi | 2 |  |  |  |  |  |  |  |  |  |
| Create and complete code for accessibility of DLT | Nusrat | 8 |  |  |  |  |  |  |  |  |  |
| Test the tasks. | A & R | 2 |  |  |  |  |  |  |  |  |  |
| Create and complete code for responding of CMR by DLT. | Nusrat | 5 |  |  |  |  |  |  |  |  |  |
| Test the tasks. | A & R | 2 |  |  |  |  |  |  |  |  |  |
| Analysis the task of guest thorough | Sumon | 5 |  |  |  |  |  |  |  |  |  |
| Guest UI vision create | Kazi | 5 |  |  |  |  |  |  |  |  |  |
| Create and complete code for accessibility of Guest. | Nusrat | 20 |  |  |  |  |  |  |  |  |  |
| Test the tasks. | A & R | 2 |  |  |  |  |  |  |  |  |  |
| Create and complete code for emailing and notifying the PVC, DLT, CM and CL of CMR. | Nusrat | 10 |  |  |  |  |  |  |  |  |  |
| Test the tasks. | Sumon | 2 |  |  |  |  |  |  |  |  |  |
| Analysis the task related with event. | Sumon | 2 |  |  |  |  |  |  |  |  |  |
| Design the UI related with event page. | Kazi | 2 |  |  |  |  |  |  |  |  |  |
| Create and complete code about event tasks. | Nusrat | 5 |  |  |  |  |  |  |  |  |  |
| Test the tasks | R & A | 2 |  |  |  |  |  |  |  |  |  |
| Make the all pages responsive. | Kazi | 10 |  |  |  |  |  |  |  |  |  |
| Test the tasks. | R & A | 6 |  |  |  |  |  |  |  |  |  |
| Total | | 95 |  |  |  |  |  |  |  |  |  |